User Code to App Package Proposal

Updated to Current NISAR_OGC_JOB Repository Implementation

MCP-aware dataset facts, default resolution, dependency graphing, AI access planning, DPS readiness scanning, suggested notebook generation, and OGC validation

Source repository reviewed: https://github.com/HarshiniGirish/NISAR_OGC_JOB

Submitted by
Dr. Rajat Shinde - NASA MSFC ODSI, UAH
Dr. Alex Mandel - Development Seed
NASA MSFC ODSI MAAP Data Team

Proposed Budget: $100,000 for 12 months

Updated draft date: June 2026

## Note on AI Use

AI-based tools were used substantially in drafting and refining this proposal document. The implementation described here also includes optional OpenAI and Anthropic-assisted planning and review paths. Those paths are not required for package generation. The core generator remains deterministic and template-driven, with validation and fallback behavior when any AI output is unavailable, malformed, or unsupported.

## Document Map

Sections 1-3 explain the challenge, the updated solution, and the current repository status.

Sections 4-8 describe the generator pipeline, dependency map, MCP additions, access planning, and generated artifacts.

Sections 9-13 describe OpenAI/LLM roles, validation, demonstrations, risks, and success criteria.

Sections 14-20 provide deliverables, timeline, budget, path to operations, conclusion, and implementation appendices.

# 1. Challenge

Across MAAP, VEDA, and related NASA and ESA Earth science platforms, scientists commonly begin with notebooks, exploratory Python scripts, or small executable shell entrypoints. This interactive style is effective for discovery, but it does not automatically produce deployable MAAP DPS algorithms or portable OGC Earth Observation Application Packages.

The current repository shows that the project has moved beyond a simple user-code-to-package idea. It now behaves like a repository-aligned generator that can analyze source code, extract data-access evidence, create dataset facts, resolve defaults, select a validated access strategy, infer dependencies, render MAAP/OGC artifacts, and produce readiness and validation reports.

## 1.1 Manual MAAP DPS Registration

Manual MAAP DPS registration still requires users to refactor notebooks into command-line programs, write wrappers, build environments, define algorithm metadata, manage credentials, choose data-access patterns, and debug through logs. The repository addresses this by generating run wrappers, env files, Dockerfiles, algorithm metadata, CWL descriptors, validation helpers, reports, and optional registration helpers from one analyzed source workflow.

## 1.2 Manual OGC Application Package Authoring

OGC Earth Observation Application Packages provide portability through containers, CWL, and staged inputs and outputs. However, authoring CommandLineTool and Workflow descriptors remains a specialized task. The updated generator renders command-line and workflow CWL templates and can optionally validate generated OGC artifacts.

## 1.3 Hidden Science Support Cost

Every hidden assumption in user code can become a support ticket: local paths, notebook-only cells, credentials, missing runtime parameters, environment-only imports, full-file downloads, output directory confusion, or inefficient data-access choices. The updated repository now explicitly scans for these risks and writes human-readable analysis, readiness, and final reports.

## 1.4 Data Access and Defaults Are Now Core Requirements

The project should not simply package inefficient code. It should identify whether the workflow is using S3, HTTPS, STAC, CMR, HDF5, NetCDF, GeoTIFF/COG, Zarr, raster APIs, bounding boxes, index windows, subset operations, or full downloads. It should also help fill safe default values when parameters such as short_name, collection_id, bbox, asset_href, group, variables, or output directory are missing. These two needs are the reason the current repository includes MCP-ready dataset fact tools and an MCP-style default resolver.

# 2. Updated Proposed Solution

This proposal introduces a User Code to App Package service that turns scripts, notebooks, and executable entrypoints into MAAP DPS and OGC-style package artifacts. The updated implementation is represented by the NISAR_OGC_JOB repository and includes additional layers that were not present in the original proposal: MCP-ready local tools, MCP default suggestions, dependency graphing, DPS readiness scanning, structured LLM recommendations, optional suggested notebook v2 generation, and OGC validation reports.

The service accepts Python scripts, Jupyter notebooks, Papermill-style parameterized notebooks, and shell or .run entrypoints. It then normalizes the source, analyzes it, infers dependencies and runtime arguments, builds access evidence, collects or simulates dataset facts, selects an access strategy, renders package templates, generates reports, and optionally validates the package.

## 2.1 Primary Output

A MAAP DPS-ready package folder with run.sh, build.sh, env.yml, requirements.txt, Dockerfile, algorithm configuration, algorithm.yml, validation helper scripts, and optional registration helper.

An OGC Application Package output with application.cwl, workflow.cwl, Dockerfile, runtime wrapper, input and output STAC manifests, and optional publishing helper.

Analysis artifacts such as analysis.json, report.md, dataset_facts.json, access_plan.json, access_runtime.py, dependency_graph.json, readiness reports, validation reports, LLM recommendation files, and final readiness reports.

A safe suggested notebook v2 path that creates a new notebook and diff reports rather than overwriting the original source notebook.

# 3. Current Repository Status and Scope

The repository is structured as a working generator rather than only a conceptual proposal. The root repository contains generator code, input examples, MCP-ready tools, reference package artifacts, templates, and tests. The primary demonstration remains the NISAR GCOV workflow, but the input directory also contains OPERA and Black Marble/VEDA-style examples, which makes the architecture less dataset-specific than the first draft.

| Repository Area | Current Role in Proposal |
| --- | --- |
| generator/ | Core generator modules, static analysis, access evidence extraction, access planning, dependency mapping, dependency graphing, DPS readiness scan, validation, LLM recommendations, notebook v2 generation, and final reporting. |
| mcp_server/tools/ | Local MCP-ready tool layer for CMR lookup, asset inspection, access option checking, subset cost estimation, access recommendation, and default-value resolution. |
| input/ | Example source workflows, including NISAR GCOV subsetting, OPERA access structure, and Black Marble/VEDA-style access. |
| templates/ | Templates for Dockerfile, env.yml, run.sh, algorithm.yml, commandline/application CWL, and workflow CWL. |
| reference_package/ | A reference package showing expected package structure and baseline artifacts. |
| tests/ | Unit tests for generator behavior, access planner, runtime helper generation, and MCP tools. |

## 3.1 Demonstration Workflow: NISAR GCOV

The primary demo workflow accesses a NISAR L2 GCOV granule, reads HDF5 GCOV structure, subsets a variable such as HHHH using a bounding box or window, and writes Zarr plus manifest outputs. This is a useful pilot because it exercises HDF5-style access, cloud credentials, subset logic, output directory management, dependency inference, and container/package generation.

# 4. End-to-End Service Workflow

The current repository implements the following workflow. The key update from the original document is that the workflow now includes MCP-ready default resolution, dependency graphing, readiness classification, structured LLM recommendation generation, and optional suggested notebook v2 creation.

| Step | Layer | What Happens |
| --- | --- | --- |
| 1 | User input | Python script, notebook, .run file, shell entrypoint, and optional app manifest. |
| 2 | Source normalization | Notebook cells are materialized into Python where possible; magics and shell escapes are flagged as non-portable; shell entrypoints are wrapped safely. |
| 3 | Static analysis | Imports, argparse inputs, outputs, URLs, CMR/STAC/S3/HTTPS references, file formats, operations, local paths, and scaling risks are detected. |
| 4 | Access evidence | Evidence is normalized into source, imports, URLs, collections, file formats, operations, inputs, outputs, resources, data access, and issues. |
| 5 | MCP-ready dataset facts | Local tools produce dataset_facts.json using CMR facts, asset inspection, access options, subset cost, and recommended access patterns. |
| 6 | MCP default resolver | Missing defaults are suggested for short_name, collection_id, asset_href, bbox, variables, output directory, access mode, and related parameters. |
| 7 | Access planner | Rule-based or OpenAI-assisted planning selects one allowlisted strategy and writes access_plan.json. |
| 8 | Dependency resolution | Detected imports, implicit code patterns, app config dependencies, access-plan dependencies, and validated LLM suggestions are merged into env.yml/requirements.txt. |
| 9 | Template rendering | DPS and OGC package templates are rendered into executable artifacts. |
| 10 | Validation and reporting | Generated package can be compiled, validated, smoke-tested, classified for DPS readiness, and summarized in final reports. |

# 5. Input Handling and Manifest Inference

The generator accepts .py, .ipynb, .run, .sh, .bash, and .zsh entrypoints. This is important because many science users do not begin with a clean Python CLI. The generator can infer a first-draft application configuration from source code and can also accept an explicit manifest when a user wants to control the target, inputs, outputs, resources, or base container.

## 5.1 Notebook Handling

For notebooks, the generator materializes code cells into a Python script representation, identifies Papermill-like parameter cells, and records non-portable notebook constructs such as magics and shell escapes. This allows the system to preserve the original notebook while producing a command-line package path and optional suggested notebook v2 output.

## 5.2 App Configuration

The inferred or provided app configuration includes target mode, resource defaults, base image preferences, output directory behavior, dependencies, inputs, and outputs. Default resources remain intentionally modest for a pilot package, with the expectation that workflow-specific values can be overridden by the user or suggested by MCP default tools.

# 6. Static Analysis and Access Evidence

The static analysis layer inspects source code without running the full science workflow. It uses Python AST parsing and source-pattern scanning to identify imports, CLI arguments, runtime parameters, output arguments, local path assumptions, remote URLs, data access libraries, and operations such as subsetting, writing Zarr, writing COGs, opening HDF5, or querying CMR/STAC.

| Analysis Area | Evidence Collected |
| --- | --- |
| Imports | xarray, h5py, s3fs, earthaccess, maap, rasterio, rioxarray, pystac_client, requests, numpy, pandas, etc. |
| Inputs and parameters | argparse arguments, notebook parameter cells, common names such as bbox, idx_window, asset_href, collection_id, short_name, output_dir, group, and variables. |
| Data-access evidence | S3 URLs, HTTPS URLs, STAC/CMR patterns, Earthdata/MAAP credential assumptions, CMR collection names, and asset hints. |
| File formats | HDF5/H5, NetCDF, GeoTIFF, COG, Zarr, TileJSON, and raster API outputs inferred from imports, URLs, extensions, and operations. |
| Operations | bbox subsetting, index/window reads, to_zarr, to_raster, COG writes, CMR search, S3 access, HTTPS access, STAC query, and raster API use. |
| Risks | Notebook-only logic, shell escapes, hardcoded paths, missing outputs, missing credentials, full-file reads, local-only files, and non-deterministic behavior. |

# 7. Dependency Inference, Dependency Map, and Dependency Graph

The current repository uses a deterministic dependency map as the first source of truth. It maps detected imports and code patterns into conda and pip dependencies. Standard-library imports are ignored. External libraries and implicit patterns are added to the generated env.yml and requirements.txt. The generator also adds dependencies required by the selected access plan.

## 7.1 Dependency Map Used by the Generator

| Evidence or Pattern | Generated Dependency | Reason |
| --- | --- | --- |
| xarray import or open_dataset use | xarray; plus dask, h5netcdf, netcdf4, scipy for open_dataset patterns | Supports chunked NetCDF/Zarr-style array workflows and common xarray backends. |
| h5py import or HDF5 evidence | h5py, h5netcdf | Supports HDF5/NISAR-style science products and compatibility with xarray/HDF5 patterns. |
| s3fs import, S3 URL, or S3-backed access | s3fs, fsspec, boto3, botocore | Supports direct S3 access and cloud object-store reads. |
| earthaccess import or Earthdata access | earthaccess, requests | Supports Earthdata authentication, temporary credentials, and HTTPS/S3 metadata requests. |
| maap import | maap-py as pip-only package | Supports MAAP platform calls where the package is not managed as a normal conda dependency. |
| yaml import | pyyaml | Supports YAML manifests and configuration files. |
| rasterio or rioxarray import | rasterio, rioxarray | Supports raster, COG, GeoTIFF, and windowed read workflows. |
| pystac_client or STAC evidence | pystac-client, requests | Supports STAC search and raster API discovery patterns. |
| .to_zarr() call | zarr<3, numcodecs<0.16 | Adds storage dependencies for Zarr output while keeping conservative version pins for compatibility. |
| .rio.to_raster() or COG driver evidence | rioxarray, rasterio | Adds raster export dependencies when output operations reveal them even if imports are indirect. |
| Selected access strategy | Strategy-specific required dependencies | After access planning, dependencies such as requests, xarray, zarr, s3fs, h5py, rasterio, or earthaccess are merged into the environment. |

## 7.2 Dependency Graph

The newer repository adds an optional dependency graph output. When --build-dependency-graph is enabled, the system writes dependency_graph.json. This graph records nodes and edges for detected imports, mapped packages, implicit rules, resolved conda and pip dependencies, unresolved imports, and validated or rejected LLM dependency suggestions.

Trusted map first: The manual dependency_map.yml and implicit dependency rules remain the trusted dependency source.

LLM suggestions are not blindly accepted: Suggested packages are validated against the trusted map or local package metadata. Unknown suggestions are rejected and recorded.

Graph purpose: The graph makes it easier to explain why a dependency exists, which import or operation caused it, and whether it belongs in conda or pip.

Report purpose: The graph summary gives import count, resolved dependency counts, implicit dependency counts, unresolved imports, accepted LLM suggestions, and rejected LLM suggestions.

# 8. MCP Additions: Dataset Facts, Access Options, and Default Resolution

MCP stands for Model Context Protocol. In this repository, MCP-ready means the service first implements local, structured Python tools that produce machine-readable context. These tools can be used directly by the generator today and can later be exposed through a true MCP server for agent workflows. The MCP additions are the most important update from the original proposal.

| MCP-Ready Tool | Purpose |
| --- | --- |
| get_cmr_collection | Looks up or simulates collection metadata such as provider, concept id, version, links, and collection-level facts. |
| get_cmr_granule | Looks up or simulates granule facts such as asset links, S3 and HTTPS options, spatial and temporal metadata, and granule size. |
| inspect_asset | Inspects or infers asset format, URL type, variables, dimensions, chunking hints, and whether the asset looks like HDF5, NetCDF, GeoTIFF, COG, Zarr, TileJSON, or raster API output. |
| check_access_options | Determines whether direct_s3, https, STAC, raster_api, zarr, geotiff, netcdf, harmony, or virtual access is available and creates a preferred access order. |
| estimate_subset_cost | Estimates subset risk using bbox, index-window, variable, and dimension evidence so the system avoids full-download behavior when a subset path is likely cheaper. |
| recommend_access_pattern | Ranks access strategies using access options, file format, subset cost, and workflow evidence. |
| resolve_default_values | Suggests default values for missing parameters using user config, detected evidence, STAC URL, dataset facts, and fallback defaults. |
| build_dataset_facts | Orchestrates the MCP-ready tools and writes dataset_facts.json for access planning and reporting. |

## 8.1 dataset_facts.json

dataset_facts.json is the central structured output of the MCP-ready layer. It records whether live metadata was used, collection facts, granule facts, metadata URLs, asset inspection results, access options, subset cost, and a recommended access pattern. When default resolution is enabled, the generator also embeds or writes default suggestions.

## 8.2 MCP Default Resolver

The default resolver is an important new addition because many user notebooks rely on values that are implicit in the map stack or in a tutorial environment. The resolver does not hardcode one tutorial; instead, it creates provenance-tagged suggestions from the manifest, detected source evidence, STAC URL, dataset facts, and safe fallbacks. Each suggestion includes a parameter name, suggested value, source, confidence, reason, and whether the user can override it.

| Default Category | Parameters Covered |
| --- | --- |
| Dataset identity | short_name, collection_id, concept_id, version |
| Asset identity | asset_href, asset_key, example_input_file |
| Subset and location | bbox, datetime, crs |
| Science variables | group, variables |
| Runtime behavior | access_mode, output_directory |

## 8.3 Live Metadata Mode

Live dataset facts are optional. When --live-dataset-facts is enabled, the CMR tool layer can query live metadata. When it is not enabled, the system still creates a structured dataset_facts.json using source evidence and deterministic offline behavior. This is useful for tests, demos, and environments where network credentials are unavailable.

# 9. Access Strategy Selection and Runtime Helpers

The access planner chooses a supported data-access strategy using source evidence and dataset facts. The allowlist is deliberate: OpenAI cannot invent arbitrary strategies. Any AI plan must validate against the allowlist and required JSON structure. Otherwise, the deterministic rule-based fallback plan is used.

| Strategy | Dependencies | Formats | Use Case |
| --- | --- | --- | --- |
| direct_s3_xarray | s3fs, xarray | NetCDF, Zarr | Use xarray directly against S3-backed datasets. |
| direct_s3_h5py | s3fs, h5py | HDF5, H5 | Use HDF5-style access with S3 or temporary credentials. |
| direct_s3_rasterio | rasterio, s3fs | GeoTIFF, COG | Read raster assets directly from S3. |
| rasterio_windowed_read | rasterio | GeoTIFF, COG | Read only the needed spatial window. |
| zarr_open_zarr | xarray, zarr | Zarr | Open an existing Zarr store directly. |
| virtual_zarr_access | xarray | NetCDF, HDF5, Zarr | Use reference or virtualized access patterns when available. |
| harmony_subset | requests | NetCDF, HDF5, GeoTIFF | Use Harmony server-side subsetting before local processing. |
| https_streaming | requests | NetCDF, HDF5, GeoTIFF | Stream or read through HTTPS where appropriate. |
| https_download_fallback | requests | NetCDF, HDF5, GeoTIFF, Zarr | Download through HTTPS when optimized access is unavailable. |
| cmr_search_then_s3 | earthaccess | NetCDF, HDF5, GeoTIFF, Zarr | Discover through CMR, then access science assets through S3. |
| stac_raster_api | pystac-client, requests | TileJSON, GeoTIFF, COG | Use STAC or raster API patterns for tiling/visualization-style access. |

## 9.1 Deterministic Planning Rules

Raster API evidence selects stac_raster_api.

S3 plus NetCDF/Zarr plus xarray evidence selects direct_s3_xarray.

S3 plus HDF5/H5 plus h5py evidence selects direct_s3_h5py.

GeoTIFF/COG plus bbox or raster window evidence selects rasterio_windowed_read.

Zarr URL evidence selects zarr_open_zarr.

CMR search plus S3 evidence selects cmr_search_then_s3.

HTTPS-only evidence falls back to https_download_fallback.

## 9.2 access_runtime.py

The selected strategy can drive generation of access_runtime.py. This module contains helper functions for the chosen access style, such as xarray + S3 reads, HDF5 helpers, rasterio window reads, Zarr opening, Harmony requests, HTTPS fallback, and STAC/raster API access. In safe mode, the original science code is not automatically rewritten; the helper code is generated for review and integration.

# 10. Generated Package Artifacts

The generator renders templates into actual package files. Templates are not the deliverable; the generated artifacts are. The generated folder is intended to support both local smoke tests and future publication/registration paths.

| Artifact | Purpose |
| --- | --- |
| run.sh | Executable wrapper that runs the packaged entrypoint with declared arguments. |
| build.sh | Build helper for package/container flow. |
| env.yml | Conda environment generated from dependency map, app config, implicit rules, and access plan. |
| requirements.txt | Pip-only or pip-compatible dependency file, including maap-py when needed. |
| Dockerfile | Container image definition using selected base image and generated environment. |
| algorithm_config.yaml / algorithm.yml | MAAP DPS-oriented algorithm metadata and configuration. |
| application.cwl / workflow.cwl | OGC Application Package command and workflow descriptors. |
| app.yaml | Normalized app manifest and generated/inferred configuration. |
| stac-input.json / stac-output.json | STAC-style input/output manifest placeholders for package execution. |
| analysis.json / report.md | Static analysis facts and human-readable summary. |
| dataset_facts.json | MCP-ready dataset metadata, access options, subset cost, and recommendations. |
| access_plan.json | Selected access strategy, dependencies, warnings, and implementation hints. |
| access_runtime.py | Strategy-specific data access helper code. |
| validate_package.sh | Local validation helper for generated artifacts. |
| register_dps.py | Optional MAAP DPS registration helper when target includes DPS. |
| publish_ogc.py | Optional OGC publishing helper when target includes OGC. |

# 11. Readiness Scanning, Validation, and Final Reporting

The newer repository adds several quality gates beyond simple package generation. These gates are important because a generated package is only useful if a user can understand its assumptions and test it safely.

| Feature | Role |
| --- | --- |
| --scan-dps-readiness | Classifies source units as DPS-ready, DPS-candidate-after-refactor, Notebook-only, or Blocking issue. |
| --validate-ogc | Runs structured checks for OGC/MAAP/CWL package readiness and writes validation reports. |
| --smoke-test | Runs a lightweight smoke check such as run.sh --help without requiring full science execution. |
| final_readiness_report | Combines readiness scan, dependency graph, access plan, dataset facts, LLM recommendations, generated files, validation output, and notebook v2 report. |
| report.md | Provides the human-readable summary of package generation, dependencies, risks, and access strategy. |

# 12. OpenAI and LLM Usage in the Current Repository

LLMs are optional. The generator can run without OpenAI or Anthropic. The main package generation path remains deterministic: static analysis, dependency mapping, MCP-ready tools, rule-based access planning, and template rendering all work without an LLM.

| Flag or Layer | LLM Role | Guardrails |
| --- | --- | --- |
| --ai-access-planner | OpenAI-assisted access strategy selection | Sends static access evidence, dataset facts, supported strategy definitions, and required schema. Accepts only valid JSON that selects an allowlisted strategy. Defaults to gpt-4o-mini unless overridden. |
| --llm-analysis | Semantic review of generated package | Reviews generated metadata/report for hidden environment assumptions, credential risks, unsafe defaults, scaling risks, and reproducibility concerns. Supports OpenAI, Anthropic, or auto provider selection. |
| --llm-recommendations | Structured refactor and DPS/OGC recommendations | Requests a schema-bound object containing recommended entrypoint, candidate functions, notebook-only cells, required refactors, suggested inputs/outputs, risks, warnings, and confidence score. |
| --emit-suggested-notebook-v2 | Create a new improved notebook | Writes suggested_notebook_v2.ipynb and diff reports. It does not overwrite the original notebook. LLM synthesis can be used when recommendations are enabled; otherwise rule-based guidance remains available. |
| Dependency graph LLM validation | Safe dependency suggestion handling | LLM-suggested dependencies are validated or rejected. Unknown packages are not silently added to env.yml. |

## 12.1 AI Reliability Guardrails

Allowlist enforcement: AI access plans can only select known strategies such as direct_s3_xarray, direct_s3_h5py, rasterio_windowed_read, zarr_open_zarr, harmony_subset, https_download_fallback, cmr_search_then_s3, or stac_raster_api.

Schema validation: AI responses are parsed as JSON and validated before use.

Deterministic fallback: If an API key is missing, provider selection fails, JSON is malformed, or the strategy is unsupported, the planner falls back to deterministic rules.

Review-first posture: Generated helper code and notebook v2 outputs are written for review rather than silently modifying source science logic.

Dependency safety: Dependency suggestions are checked against a trusted map or local package metadata before acceptance.

# 13. Demonstration Scope

The implementation is not tied to one dataset family. The current examples and strategy allowlist are designed to support HDF5, NetCDF, Zarr, GeoTIFF, COG, STAC, CMR, raster API, S3, HTTPS, and Harmony-compatible workflows.

| Dataset or Workflow Family | What It Exercises |
| --- | --- |
| NISAR GCOV | HDF5/H5, SAR-style product structure, bbox/window subsetting, Zarr output, manifest generation, Earthdata/MAAP credential risks. |
| OPERA access structure | NetCDF/xarray-style access, collection and asset discovery patterns, dependency mapping, cloud optimized reads. |
| Black Marble / VEDA-style workflow | STAC/raster API style access and visualization-oriented raster pathways. |
| Future pilots | GEDI, ESA BIOMASS, HLS, ICESat-2, COG, Zarr, virtual Zarr, Harmony, and MAAP/VEDA production workflows. |

# 14. Impact

The service reduces science-support burden by automating repeatable conversion work: wrapper generation, dependency inference, environment generation, metadata generation, CWL generation, validation scripts, access planning, and report generation. The MCP additions improve the quality of generated packages by giving the generator structured dataset facts and default suggestions before it renders the package.

For MAAP and VEDA, this means fewer manual translations from notebooks into deployable algorithms. For OGC portability, it means a more repeatable path from local research code to Application Package artifacts. For cross-agency workflows, it creates a practical bridge between NASA, ESA, and OGC-aligned data systems because access choices are documented, validated, and reviewable.

# 15. ESDIS Integration and Collaboration Potential

MAAP DPS algorithm registration and generated algorithm metadata.

VEDA production workflows and STAC/raster API access patterns.

CMR and CMR-STAC discovery for collection and granule metadata.

Earthaccess and MAAP credential handling for S3 and HTTPS assets.

Harmony subsetting services where server-side subset is cheaper than full download.

EOAP, EOEPCA, Calrissian, and other OGC Application Package execution paths.

MCP-compatible clients and future agent workflows that need structured dataset context.

Representative dataset pilots across NISAR, OPERA, GEDI, ESA BIOMASS, HLS, ICESat-2, COG, and Zarr workflows.

# 16. Updated Success Criteria for Pilot

Multiple notebooks, scripts, or shell entrypoints are converted into MAAP DPS and/or OGC package artifacts.

Generated packages validate locally using generated validation helpers.

At least one package runs successfully on a small sample input without full-file processing.

Dependencies are inferred from imports, implicit patterns, app config, access plans, and validated suggestions.

dependency_graph.json explains dependency provenance and rejects unsafe or unknown LLM dependency suggestions.

dataset_facts.json is generated using MCP-ready local tools, with live CMR metadata enabled when available.

mcp_default_suggestions.json provides reviewable defaults when --use-mcp-defaults is enabled.

access_plan.json always selects a supported strategy or falls back deterministically.

access_runtime.py is generated from the access plan.

DPS readiness scanning identifies source units that are ready, candidate-after-refactor, notebook-only, or blocking.

OGC validation reports are generated when validation is enabled.

LLM recommendations are schema-validated and fall back safely when unavailable or invalid.

suggested_notebook_v2.ipynb is emitted as a new file and never overwrites the original notebook.

report.md and final readiness reports explain analysis, dataset facts, dependencies, risks, selected strategy, and generated artifacts.

# 17. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Cross-environment compatibility | Use generated env.yml, Dockerfile, validation scripts, smoke tests, and final readiness report. |
| Notebook heterogeneity | Flag magics, shell escapes, hidden state, widgets, notebook-only cells, and missing parameterization. |
| AI reliability | Use LLMs only as optional planners/reviewers; enforce JSON schema, strategy allowlist, and deterministic fallback. |
| Dependency errors | Use trusted dependency_map.yml, implicit rule descriptions, dependency_graph.json, and validation/rejection of LLM package suggestions. |
| Data-access complexity | Use MCP-ready dataset facts, asset inspection, access options, subset cost, and access-plan validation. |
| Credential exposure | Require runtime environment variables and avoid hardcoding Earthdata, MAAP, or cloud credentials into generated code. |
| Full-download scaling risk | Prefer direct S3, xarray chunking, h5py access, rasterio windows, Zarr, virtual access, Harmony subsetting, or HTTPS streaming where evidence supports it. |
| OGC tooling evolution | Keep templates versioned and isolate validation logic from package generation. |

# 18. Deliverables

Open-source package generator for scripts, notebooks, and executable entrypoints.

Static-analysis engine and access-evidence extraction layer.

Dependency map, implicit dependency rules, and optional dependency_graph.json output.

MCP-ready dataset fact tools and default-value resolver.

Rule-based and optional OpenAI-assisted access planner.

Access-plan validator and strategy-specific access_runtime.py generator.

Generated MAAP DPS and OGC Application Package artifacts.

DPS readiness scanning and classification reports.

OGC/MAAP/CWL validation reports and smoke-test helper behavior.

Optional LLM analysis, structured recommendations, and suggested_notebook_v2 output.

Representative dataset examples and reference package.

Technical documentation, user guide, tests, and final demonstration materials.

# 19. Validation and Path to Operations

Validation occurs at five levels: source-readiness validation, package validation, access-plan validation, runtime smoke validation, and human review. Source-readiness validation classifies cells or functions; package validation checks generated files; access-plan validation checks strategies and dependencies; smoke validation checks command execution without requiring full science runs; and human review checks whether the generated plan is scientifically appropriate.

A path to operations would include deployment inside MAAP/VEDA environments, integration with MAAP algorithm registration APIs, registry or publish support for OGC packages, connection to live MCP servers, CI validation on representative notebooks, and a feedback loop from science-support tickets into new deterministic rules and MCP tool capabilities.

# 20. Updated Timeline, Team, and Budget

| Timeframe | Focus | Activities |
| --- | --- | --- |
| Months 1-2 | Generator foundation | Finalize source handling for scripts, notebooks, and shell entrypoints; stabilize app manifest inference and base templates. |
| Months 3-4 | Static analysis and dependency map | Expand AST parsing, implicit dependency detection, dependency_map.yml coverage, dependency graph output, and unresolved import reporting. |
| Months 5-6 | MCP dataset facts and defaults | Implement CMR tools, asset inspection, access options, subset cost, recommendations, and default resolver outputs. |
| Months 7-8 | Access planning and runtime helpers | Finalize strategy allowlist, rule-based planner, optional OpenAI access planner, access-plan validation, and access_runtime.py generation. |
| Months 9-10 | Readiness, validation, and notebook v2 | Add DPS readiness scanning, structured LLM recommendations, suggested notebook v2 output, OGC validation, smoke tests, and final readiness reports. |
| Months 11-12 | Pilot validation and documentation | Run representative datasets, fix gaps, prepare user guide, technical report, demo materials, and operations integration plan. |

| Role | Description |
| --- | --- |
| Principal Investigator | Project leadership, ESDIS/MAAP coordination, reporting, pilot prioritization. |
| Co-Investigator | OGC, EOAP, CWL, and package architecture guidance. |
| Development Engineer | Generator, static analysis, MCP-ready tools, access planner, validation, tests, and reports. |
| Science Expert | Dataset-specific workflow review and validation. |
| Designer / UX | Diagrams, documentation, example walkthroughs, and demo materials. |
| Graduate Research Assistant | Test cases, examples, validation runs, repository documentation, and support-ticket synthesis. |

| Category | Amount | Notes |
| --- | --- | --- |
| Development and testing | $50,000 | Generator, static analysis, dependency map, dependency graph, MCP-ready tools, access planner, runtime helpers, validation, and tests. |
| Deployment and demonstration | $50,000 | MAAP/VEDA integration path, representative dataset examples, documentation, user guide, final report, and demos. |
| Total | $100,000 | 12-month pilot. |

# Appendix A. Recommended CLI Commands

The following command represents a full-featured repository run using the newer MCP, dependency graph, readiness, validation, and LLM options. Users can remove optional flags when API keys or live metadata access are unavailable.

python3 generator/generate_package.py input/nisar_access_subset.py \
  --output-dir generated_package \
  --target both \
  --live-dataset-facts \
  --use-mcp-defaults \
  --scan-dps-readiness \
  --build-dependency-graph \
  --validate-ogc \
  --ai-access-planner \
  --access-planner-provider openai \
  --llm-analysis \
  --llm-recommendations \
  --emit-suggested-notebook-v2

# Appendix B. Environment Variables and Optional Keys

| Variable | Purpose |
| --- | --- |
| OPENAI_API_KEY | Required only for OpenAI-assisted access planning, LLM analysis, or LLM recommendations when OpenAI is selected. |
| ANTHROPIC_API_KEY | Required only when Anthropic is selected for LLM analysis or structured recommendations. |
| ACCESS_PLANNER_MODEL | Optional override for access-planner model; repository default is gpt-4o-mini. |
| OPENAI_MODEL / ANTHROPIC_MODEL / LLM_MODEL | Optional model override values for LLM review or recommendations. |
| MAAP_STAC_URL | Optional STAC URL override for MCP default resolution and STAC-aware behavior. |
| EARTHDATA_USERNAME / EARTHDATA_PASSWORD | Runtime credentials for Earthdata workflows when the generated package needs authenticated data access. |

# Appendix C. What Changed from the Original Proposal

| Area | Updated Proposal Treatment |
| --- | --- |
| Original focus | User code to app package generation with static analysis, dependency inference, access planning, and generated DPS/OGC artifacts. |
| New MCP focus | Local MCP-ready dataset tools, dataset_facts.json, access option checking, subset cost estimation, recommendation, and default-value resolution. |
| New dependency focus | dependency_graph.json shows why dependencies were added and validates or rejects LLM package suggestions. |
| New readiness focus | DPS readiness scan classifies units and identifies notebook-only or blocking issues before package execution. |
| New validation focus | OGC validation, smoke-test support, final readiness reports, and generated validation summaries. |
| New notebook workflow | suggested_notebook_v2.ipynb is produced as a separate improved notebook with diff reports; the original notebook is preserved. |
| New LLM structure | LLMs are optional reviewers/planners with schema validation and fallback, not the core generation engine. |

# Conclusion

The updated User Code to App Package proposal now reflects the current NISAR_OGC_JOB repository. The project is no longer only a basic packaging generator. It is an MCP-aware, dependency-aware, validation-aware, and optionally AI-assisted workflow for converting exploratory Earth science code into reviewable MAAP DPS and OGC Application Package artifacts.

The core strength of the design is the separation of responsibilities: deterministic static analysis and dependency mapping; MCP-ready dataset context and default suggestions; allowlisted access planning; template-based package generation; validation and readiness reporting; and optional LLM review. This creates a practical path from prototype notebooks to portable, scalable application packages across NASA and ESA Earth science workflows.